INVENTORY MANAGEMENT SYSTEM (IMS)
6-MONTH PROGRESS REPORT (ONE-PAGER)

Reporting Period: Month 1 to Month 6
Prepared For: Project Manager

1. Executive Summary

Over the last six months, IMS has been developed into a production-ready enterprise platform for core operations. The implemented scope now covers procurement, purchase orders, delivery receiving, stock management, stock issuance, multi-level approvals, store keeper verification, and role-based governance.

2. Proper Operational Flow (As Implemented)

User raises stock issuance request (personal/returnable/individual with item-wise quantities).

Wing Supervisor reviews request and performs first-level decision (approve/reject/forward).

If physical confirmation is required, item is forwarded to Store Keeper for verification.

Store Keeper performs physical count and submits verification: available/partial/unavailable.

Approver reviews verification feedback and finalizes approval path.

Admin/next-level approver completes final authorization based on hierarchy and policy.

Store/issuance processing team issues approved items.

System updates stock balances and preserves audit history for all actions.

3. Procurement to Stock Flow (As Implemented)

Create and manage tenders (Contract / Annual / Spot Purchase).

Manage vendor participation, evaluation, and award decisions.

Generate purchase orders from approved procurement outcomes.

Receive delivery against PO with quantity and quality checks (including partial deliveries).

Post received quantities into inventory and reflect updates in stock views.

4. Month-Wise Progress Snapshot

Month 1: Requirements finalization, architecture planning, database foundation.

Month 2: Master data and core inventory structures implemented.

Month 3: Tender, vendor, purchase-order lifecycle implemented.

Month 4: Stock issuance and multi-level approval workflows implemented.

Month 5: Store keeper verification workflow, audit trail, and control hardening completed.

Month 6: End-to-end integration, stabilization, SQL enhancements, and release readiness completed.

5. Key Deliverables Completed

End-to-end stock request-to-issuance workflow.

Tender-to-PO-to-delivery procurement chain.

Store keeper physical verification integrated with approval flow.

Role-based access and permission governance.

Audit trail, transaction-safe processing, and soft-delete data safety.

Financial-year aware inventory reporting support.

6. Current Status and Next Focus

Core IMS modules are complete and operational for business use. The main next focus area is advanced reporting and analytics dashboards for management insights and KPI-driven monitoring.